Michele:

Here are IAQ’s cost for the Westinghouse Project in Chattanooga, TN.

Completed: 5/15/09

Installation of Oskar collectors, boots and ductwork.

Still have to add ductwork stands on the outside ductwork. One more trip required.

Ductwork:

KB Ductwork (IAQ COST)   $22,500.00

Triangle Metalworks (IAQ COST)   $6600.00

Inlet plenums and square ductwork

Materials:   $1440.00 (IAQ COST)

Includes unistrut, hardware, silicone, brackets, etc

Labor:  Bill at $50.00 per hour

3/27/09 - 4/6/09      214 man hours  =  $10,700.00

4/26/09 – 5/1/09     189 man hours  =  $9,450.00

5/11/09 – 5/15/09   227.5 man hours  =  $11,375.00

Total Labor Cost $31,525.00

Expenses:  $4055.29 (IAQ COST)

For all trips

Includes Hotel, meals, gas, etc.

IAQ’s Total Cost for the Project:  $64,680.29

Bob