March 28th, 2012

Engineered Medical

Menomonee Falls, WI

SO# 18229

Ref: Installation hours from B and B Sheet Metal

3/26/12 1 Person

Travel time 2 hours

On-Site time 8 hours

3/27/12 1 Person

Travel time 2 hours

On-Site time 13 hours

Note: Time has not been taken out for Lunch. When we get B and B Sheet Metal’s hours need to compare.

Note: Only 3 of 5 machines were installed because two were not there.

One of the machines will be in late next week so they can go back and install. After it is installed they will ship back the leftover ductwork minus what is needed to complete the 5th machine.

Total hours 25 hours (minus lunch) x $55.00 = $1375.00

Materials: ??

Meals and Gas: ??

B and B will have to make two more trips to complete the installation.

Bob