**Hartnell Project Notes**

* On Thursday the 6th pick up at Fastenal:

 10pcs 45 deg Strut brace

 30pcs ¾” SS Anchor bolts

On Friday the 7th pick up at Fastenal:

 1pc 30’ Chain Hoist

* Ferguson’s is delivering on Wed. Jan 5th most of the air/gas piping and fittings. The balance to be delivered on Jan. 6th.
* On Thursday Jan. 6th pick up at Hertz Rental Equip.:

1pc Electric Pipe Threader with dyes

* Hartnell responsibilities:
1. To remove ceiling grid
2. To provide a forklift to move the dust collectors
3. To provide the materials for the ductwork stands outside
4. To provide 8pcs of 4’x 8’ plywood
5. To provide and connect the air line from the air compressor to the dust collectors and to the air pipe loop.
* Oskar-Avani responsibilities:

 See Project info sheet.

 Note: if the ceiling grid is not down, take down for them.