Date: 	4/15/08	  	     Project#: Rework 	           IAQ Crew: Bill, James, David

Customer:	Jernberg					Installation:

455 Gibraltar Drive				Service:

Bolingbrook, IL 60440			Warranty: X

Attn.: Larry Wolyniec				Repair:

# Scope Of Project

- SYSTEM A

  - Removed all 4” blast gate

  - Installed 4” butterfly valves

  - Installed 2 4” cut-in’s with blastgates

  - Rebalanced system (Report attached)

- SYSTEM C

  - Removed all 4” blast gate

  - Installed 4” butterfly valves

  - Installed 2 4” cut-in’s with blastgates

  - Balanced system (Report attached)

- SYSTEM H

  - Removed all 4” & 5” blast gate

  - Installed 4” & 5” butterfly valves

  - Installed 2 4”X4”X4” branches for bleed in air with blastgates

  - Balanced system (Report attached)

CUSTOMER REMARKS:

CUSTOMER SIGNATURE:						DATE:

TITLE OR DEPARTMENT: