CONTRACT OF WORK

Between Avani Environmental and Master Brand Kinston NC.

PO#:  280229-09

Scope of work:

Replace dust collector bags using customer supplied, Avani recommended bags.

Avani bag recommendation 6” D X 133-3/8” L snap in design, disk bottom with 2” wear strip, 16oz/sq.yd. Singed polyester felt.

Collector 7:  336 bags (24 rows of 14 bags) Bag change scheduled 4/11/2015  MUST BE RUNNING AGAIN MONDAY 4/13/2015

Collector 8:  322 bags (23 rows of 14 bags) Bag change TBD

Collector 3:  252 bags (18 rows of 14 bags) Bag change TBD

Collector 4:  336 bags (24 rows of 14 bags) Bag change TBD

Collector 5:  336 bags (24 rows of 14 bags Bag change TBD

Schedule:

First installation 4/11/2015

Second Installation TBD